BUILD CONTEXT DOCUMENTATION

Conference Networking Autopilot

Built on VisionClaw + OpenClaw + Meta Ray-Ban Glasses

| Project codename | NetworkingAutopilot |
| --- | --- |
| Base platform | VisionClaw (Intent-Lab fork, April 2026) |
| Agentic layer | OpenClaw (local gateway, v56+ skills) |
| Hardware | Meta Ray-Ban Smart Glasses + iPhone (iOS primary) |
| AI backbone | Gemini Live API (WebSocket, real-time multimodal) |
| Document version | 1.0 — April 9, 2026 |
| Purpose | Codex AI agent context brief — do not distribute externally |

# 1. Project Overview

This document gives an AI coding agent (Codex) full context on the Conference Networking Autopilot — a new skill layer built on top of the existing VisionClaw/OpenClaw stack. Read every section before generating code or suggesting architectural changes.

### 1.1 What this system does

The system converts ephemeral conference encounters into structured, actionable relationship data — without requiring the user to interrupt their conversation. The user wears Meta Ray-Ban smart glasses throughout a networking event. In the background, the system:

- Detects badges, business cards, booth signage, and slides via the glasses camera (~1fps feed to Gemini)

- Extracts name + company entities with confidence scoring

- Enriches each person card with a web search (LinkedIn summary, company stage, recent news)

- Captures conversation context via a rolling audio buffer + Whisper transcription

- Produces a draft action queue: follow-up email, CRM entry, calendar reminder, Slack/Notion summary

- Holds all drafts in a human-review gate — nothing fires externally without explicit user approval

### 1.2 The gap this fills

Every existing VisionClaw/OpenClaw demo is reactive and object-centric ('buy what I'm looking at', 'describe this scene'). This system is proactive and relationship-centric. The VisionClaw academic paper (published April 3, 2026) explicitly names meeting-context briefings and background memory saving as open future work. We are building that future work.

Key insight for Codex The networking autopilot is NOT a new app. It is a new OpenClaw skill (NetworkingAutopilot) plus a modified VisionClaw system prompt (conference mode) plus a SwiftUI review UI. All three layers plug into the existing stack — do not propose replacing or rewriting core VisionClaw or OpenClaw internals.

# 2. Existing Stack — What Codex Must Know

### 2.1 VisionClaw architecture

VisionClaw is an open-source iOS/Android app (Swift/Kotlin) that bridges Meta Ray-Ban glasses to Gemini Live via the Meta Wearables DAT SDK. The data flow is:

Meta Ray-Ban Glasses → JPEG frames (~1fps) + PCM audio (16kHz) → iPhone VisionClaw app (Meta DAT SDK) → Gemini Live API (WebSocket, bidirectional) → Audio response (PCM 24kHz) → app → speaker → Tool calls → app → OpenClaw Gateway (port 18789) → 56+ skills execute → result returned to Gemini → spoken confirmation to user

Key implementation facts Codex must respect:

- The Gemini WebSocket session carries a rolling 20-message context window (10 conversation turns). This is managed by VisionClaw — do not change the window size without profiling token costs.

- Session continuity uses an x-openclaw-session-key header. Preserve this header in all new skill HTTP calls.

- OpenClaw gateway runs locally on Mac or VPS at port 18789 with bearer token auth. Remote access is via Tailscale or Cloudflare Tunnel — never expose raw HTTP to the public internet.

- The DAT SDK has gone through four API versions since October 2025. Do not depend on undocumented SDK internals.

### 2.2 OpenClaw skill architecture

OpenClaw skills are autonomous sub-agents. Each skill is defined as a YAML descriptor + a JS execution file. The gateway routes Gemini tool calls to the correct skill by name. Skills can be multi-step (e.g., the browser automation skill navigates, searches, and adds to cart as three sequential steps with a single tool call).

Relevant existing skills we can leverage or extend:

- memory — text embedding, retrieval. We extend this for person cards.

- browser — web automation for enrichment lookups.

- email — draft and queue. We use this for follow-up drafts.

- calendar — create events. We use this for 48hr follow-up reminders.

- notes — Notion/Obsidian write. We use this for session summaries.

- messaging — Slack write. We use this for channel drops.

### 2.3 Capability audit — what exists vs what we build

| Capability | Status | Notes |
| --- | --- | --- |
| Badge/text OCR via Gemini vision | EXISTS | Works at 1fps, good accuracy in good light |
| Voice-triggered note saving | EXISTS | OpenClaw notes skill |
| Email draft via OpenClaw | EXISTS | email skill, tested |
| Web search on a person/company | EXISTS | browser skill |
| Calendar event creation | EXISTS | calendar skill |
| Text memory retrieval | EXISTS | memory skill, text-only |
| Passive badge-to-contact pipeline | MISSING | We build this |
| Conversation → CRM entry | MISSING | We build this |
| Relationship ops scoring / enrichment | MISSING | We build this |
| Follow-up action queue + review UI | MISSING | We build this |
| Booth / slide intelligence | MISSING | We build this |
| Proactive conference mode prompt | MISSING | We build this |
| Audio buffering + Whisper extraction | MISSING | We build this |
| SQLite contacts table | MISSING | We build this |
| Confidence threshold gating | MISSING | We build this |
| Human-review approval gate (SwiftUI) | MISSING | We build this |

# 3. Architecture We Are Building

### 3.1 System layers

┌─────────────────────────────────────────────────────────┐ │ LAYER 4 — Review UI (SwiftUI) │ │ Person cards · Draft actions · Approve / edit / discard│ ├─────────────────────────────────────────────────────────┤ │ LAYER 3 — NetworkingAutopilot OpenClaw Skill │ │ entity_extractor · person_enricher │ │ conversation_harvester · action_dispatcher │ ├─────────────────────────────────────────────────────────┤ │ LAYER 2 — VisionClaw (conference mode fork) │ │ Modified system prompt · Audio buffer · End-of-conv │ │ detector · Confidence scoring on vision extractions │ ├─────────────────────────────────────────────────────────┤ │ LAYER 1 — Existing Stack (DO NOT MODIFY INTERNALS) │ │ Meta DAT SDK · Gemini Live API · OpenClaw gateway │ │ 56+ existing skills · Session key management │ └─────────────────────────────────────────────────────────┘

### 3.2 The four-stage detection-to-action loop

- Stage 1: DETECT — Gemini vision watches for relationship signals

- Badge names and company names (highest priority)

- Business cards placed in view

- Booth signage and company logos

- Slide titles and presenter names

- Each extraction carries a confidence score (0.0–1.0)

- Only confidence >= 0.70 proceeds automatically; 0.50–0.69 flags for human review

- Stage 2: ENRICH — person card built from extracted entity

- Parallel OpenClaw browser skill: LinkedIn summary, company funding stage, recent news

- Person card schema: { name, company, role, timestamp, location, linkedin_summary, news_snippet, confidence, source_type }

- Stored in SQLite contacts table + embedded in local vector store for fuzzy recall

- Stage 3: CAPTURE — conversation context extracted post-conversation

- 3-minute rolling audio buffer (PCM, retained locally)

- Conversation-end signal: >8 seconds silence + accelerometer movement event

- Buffer sent to Whisper (on-device preferred) or Gemini audio with extraction prompt

- Extraction prompt targets: key topics, stated pain points, follow-up promises, mutual interests

- Transcript and extracted fields merged into the person card

- Stage 4: ACT — action queue dispatched via existing OpenClaw skills

- email skill: personalized follow-up draft (person name, company, conversation hook)

- HubSpot/Notion/Salesforce: contact record created or updated

- calendar skill: 48hr follow-up reminder

- notes/messaging skill: session summary to Notion or Slack

- ALL actions sit in the approval queue — nothing fires until user reviews

### 3.3 New OpenClaw skill — NetworkingAutopilot

File location: $OPENCLAW_ROOT/skills/networking_autopilot/

networking_autopilot/ skill.yaml # skill descriptor, tool schema index.js # main entry, routes to sub-agents sub-agents/ entity_extractor.js # parses Gemini vision output person_enricher.js # web search + card assembly conversation_harvester.js # Whisper + extraction prompt action_dispatcher.js # routes to email/CRM/calendar/notes models/ contacts.sql # SQLite schema person_card.js # card constructor + validator config/ soul_template.md # SOUL.md config block for conference mode crm_adapters/ # HubSpot, Notion, Salesforce adapters

### 3.4 VisionClaw fork — conference mode

We fork VisionClaw (Intent-Lab/VisionClaw) and add a conferenceMode flag. In Swift:

// ConferenceMode.swift — new file struct ConferenceModeConfig { var enabled: Bool = false var silentCapture: Bool = true // suppress spoken responses var audioBufferSeconds: Int = 180 // 3-minute rolling buffer var silenceThresholdSec: Double = 8.0 var confidenceMin: Double = 0.70 var systemPrompt: String = ConferencePrompts.relationshipOps } // In GeminiSession.swift — conference mode swap if conferenceConfig.enabled { systemInstruction = ConferencePrompts.relationshipOps verbosityLevel = .silent // no spoken confirmations }

The conference mode Gemini system prompt (ConferencePrompts.relationshipOps) instructs Gemini to:

- Watch every frame silently for badges, cards, and signage

- Extract name + company + role when seen — emit a structured JSON tool call

- NOT produce spoken commentary on what it sees

- Only speak when the user addresses it directly by voice

- Track conversation-end signals and trigger the harvester

# 4. Data Models

### 4.1 Person card (JSON)

{ "id": "uuid-v4", "name": "Sarah Chen", "company": "Acme AI", "role": "VP of Engineering", "timestamp": "2026-04-09T14:23:00Z", "location": "Booth 42 / Main Hall", "source_type": "badge", // badge ¦ card ¦ slide ¦ booth ¦ voice "confidence": 0.92, "linkedin_summary": "...", "news_snippet": "...", "conversation": { "transcript": "...", "topics": ["ML infra", "hiring"], "pain_points": ["latency at scale"], "follow_up_promises": ["send demo link"], "mutual_interests": ["wearable AI"] }, "actions": { "email_draft": "...", "crm_status": "pending", // pending ¦ approved ¦ skipped "reminder_status": "pending", "notes_status": "pending" }, "raw_audio_path": "local://buffers/2026-04-09-1423.pcm", "raw_audio_expires": "2026-04-10T14:23:00Z" // 24hr TTL }

### 4.2 SQLite contacts schema

CREATE TABLE contacts ( id TEXT PRIMARY KEY, name TEXT NOT NULL, company TEXT, role TEXT, timestamp TEXT NOT NULL, location TEXT, source_type TEXT, confidence REAL, card_json TEXT, -- full JSON blob action_status TEXT, -- pending ¦ reviewed ¦ completed created_at TEXT, updated_at TEXT ); CREATE INDEX idx_contacts_company ON contacts(company); CREATE INDEX idx_contacts_timestamp ON contacts(timestamp);

### 4.3 Action queue entry

{ "action_id": "uuid-v4", "contact_id": "uuid-v4", "type": "email" ¦ "crm" ¦ "reminder" ¦ "notes" ¦ "slack", "status": "draft" ¦ "approved" ¦ "sent" ¦ "skipped", "payload": { /* action-specific data */ }, "skill_route": "email" ¦ "hubspot" ¦ "calendar" ¦ "notes" ¦ "messaging", "created_at": "...", "approved_at": null, "sent_at": null }

# 5. Security & Privacy Requirements

Non-negotiable constraint This system captures audio and video of third parties. Every architectural decision must be made with this constraint in mind. Security and privacy are not features to add later — they are load-bearing requirements from day one.

### 5.1 Consent architecture

- Badge/signage scanning: passive OCR on publicly displayed information — generally acceptable.

- Conversation capture: requires explicit opt-in per conversation in two-party consent jurisdictions (California, Florida, Illinois, Pennsylvania, and others). Implementation: a tap gesture or voice command ('log this conversation') before capture starts.

- The system must never auto-capture conversation audio without the user explicitly enabling it for that conversation.

- Consider adding a visual indicator (LED or on-screen badge) to signal when recording mode is active — both ethical and pre-empts confrontation.

### 5.2 Data residency

- All person cards and transcripts stored locally on device or on the user's own OpenClaw VPS.

- Raw audio buffers: stored locally only, automatic deletion after 24 hours post-extraction.

- Enrichment web searches: go through OpenClaw browser skill (server-side), not directly from the device.

- Never write person card data to Gemini's session context beyond what is needed for the current tool call.

### 5.3 SOUL.md configuration

The SOUL.md file is OpenClaw's permission boundary. For conference mode, the template must include:

# NetworkingAutopilot SOUL.md block ## Required human approval (never auto-execute) - Send any email - Write to any CRM (HubSpot, Salesforce, Notion contacts) - Create calendar events - Post to Slack or any messaging channel - Delete any stored contact or transcript ## Auto-allowed (no approval needed) - Read from local contacts SQLite - Write draft action queue entries (draft status only) - Perform web searches for person enrichment - Store person cards locally - Retrieve from local memory ## Confidence gates - confidence >= 0.70 → auto-create draft card - confidence 0.50–0.69 → flag for review, do not enrich - confidence < 0.50 → discard silently

### 5.4 Gateway security

- OpenClaw gateway: bearer token auth, always enabled. Token stored in iOS Keychain — never hardcoded.

- Remote access: Tailscale (preferred) or Cloudflare Tunnel. Never raw HTTP on a public port.

- All traffic between the app and OpenClaw gateway: HTTPS/TLS only in remote mode.

- Audit log: every skill execution logged with timestamp, contact_id, action_type, and status. Log is append-only, queryable, never auto-deleted.

### 5.5 Failure modes Codex must handle

- Wrong name extracted (confidence was high but Gemini hallucinated): confidence threshold + human review gate catches this. Log the mismatch if user corrects it.

- Audio capture at a noisy conference floor: noise suppression preprocessing before Whisper transcription is mandatory, not optional. Implement with AVAudioEngine noise reduction before sending to Whisper.

- Gemini vision rate limits or connectivity loss: graceful degradation — store raw frame for local retry queue, do not crash the session.

- CRM write conflict (contact already exists): always merge, never duplicate. Check by (name + company) before creating a new record.

# 6. Build Sequence for Codex

Implement in this exact order. Each phase must be tested and committed before starting the next. Do not skip phases or combine them.

### Phase 1 — Vision extraction proof of concept (Weeks 1–2)

- Fork VisionClaw from Intent-Lab/VisionClaw (main branch, April 2026).

- Add ConferenceModeConfig.swift with the struct defined in Section 3.4.

- Modify GeminiSession.swift to swap system prompt when conferenceMode.enabled = true.

- Write the ConferencePrompts.relationshipOps system prompt string. Key instruction: extract badge/card entities silently, emit structured JSON tool calls, suppress verbal commentary.

- Add a UI toggle in Settings (SwiftUI) to enable conference mode.

- Test: walk past a printed badge. Verify Gemini emits the structured JSON extraction. Log to console. No OpenClaw integration yet.

### Phase 2 — Memory + enrichment (Weeks 3–4)

- Create networking_autopilot/ skill directory structure (Section 3.3).

- Write skill.yaml with tool schema for: extract_entity, enrich_person, get_contacts, create_draft_action.

- Implement entity_extractor.js: parses Gemini tool call JSON, validates confidence threshold, returns structured entity.

- Implement person_enricher.js: calls OpenClaw browser skill for LinkedIn + news search, assembles person card JSON, writes to SQLite.

- Create contacts.sql and run migration on gateway startup.

- Test: badge seen → entity extracted → card enriched → SQLite record confirmed.

### Phase 3 — Conversation capture (Weeks 5–6)

- Add AudioBufferManager.swift: 3-minute rolling PCM buffer, conversation-end detector (silence threshold + CoreMotion).

- Implement conversation_harvester.js: receives audio buffer path, calls on-device Whisper (or Gemini audio fallback), runs extraction prompt, returns structured conversation fields.

- Merge conversation fields into existing person card in SQLite.

- Implement 24-hour TTL cleanup job for raw audio buffers.

- Test: have a 90-second conversation, walk away, verify transcript + extracted fields appear in person card.

### Phase 4 — Action queue + review UI (Weeks 7–8)

- Implement action_dispatcher.js: generates draft actions from person card, writes to action queue table (status: draft).

- Build ReviewSheet.swift (SwiftUI bottom sheet): list of today's person cards, expandable to show draft actions, approve/edit/discard per action.

- Wire approved actions to OpenClaw skill routing: email → email skill, CRM → configured adapter, reminder → calendar skill, summary → notes or messaging skill.

- Implement CRM adapters for HubSpot (REST API), Notion (contacts DB), and Salesforce (REST API + OAuth).

- Test end-to-end: badge → card → conversation → draft queue → review → email sent → CRM record created.

### Phase 5 — Hardening (Weeks 9–10)

- Implement audit log (append-only SQLite table: event, contact_id, action_id, timestamp, outcome).

- Add noise suppression preprocessing in AudioBufferManager (AVAudioEngine, before Whisper).

- Add CRM deduplication logic in action_dispatcher (name + company match before create).

- Write SOUL.md conference mode template (Section 5.3) and include in skill documentation.

- Run at a real networking event. Measure: card creation accuracy, false positive rate, action approval rate, audio extraction quality.

- Document findings and open-source as a VisionClaw skill PR.

# 7. Codex Coding Conventions

Follow these conventions in all generated code. Do not deviate without explicit instruction.

### 7.1 Swift (iOS / VisionClaw layer)

- Swift 5.9+, iOS 17+ minimum target.

- SwiftUI for all new UI. No UIKit unless required by the DAT SDK.

- Async/await for all async operations. No completion handlers.

- All sensitive values (gateway token, API keys) stored in iOS Keychain via the existing VisionClaw SecretsManager pattern — never in UserDefaults or hardcoded.

- New files go in the ConferenceMode/ subfolder within the VisionClaw Xcode project.

### 7.2 JavaScript (OpenClaw skill layer)

- Node.js 20+, ESM modules.

- All OpenClaw skill files follow the existing skill pattern: a default export async function that receives a context object and returns a result object.

- SQLite access via better-sqlite3 (synchronous, already used by OpenClaw core).

- Vector store: LlamaIndex (local) or Chroma (if already configured) — do not introduce a new vector DB.

- All external API calls (HubSpot, Salesforce) must have a 10-second timeout and structured error return — never throw unhandled rejections.

### 7.3 Testing

- Every sub-agent gets a unit test file in __tests__/ covering: happy path, low confidence path, missing fields path, and CRM duplicate path.

- Swift: XCTest for ConferenceModeConfig logic and AudioBufferManager. UI tests for ReviewSheet.

- No test should make real API calls. Mock OpenClaw gateway responses and external APIs.

# 8. Known Risks & Open Questions

Highest risk: conference floor audio quality Background noise at a loud event significantly degrades Whisper and Gemini audio accuracy. AVAudioEngine noise reduction is mandatory. If on-device noise suppression is insufficient, consider adding a directional mic accessory. This is the hardest engineering problem in the stack.

Medium risk: Gemini vision accuracy on badges Badge designs vary wildly. Small text, unusual fonts, and glare reduce OCR confidence. The 0.70 confidence threshold is a starting point — tune it after Phase 5 field testing. Expect to adjust.

Open question: two-party consent handling The opt-in per conversation mechanic is the current plan. Legal review required before release in US states with two-party consent laws. Do not ship conversation capture without legal sign-off.

Open question: Meta DAT SDK version The SDK has had four API versions since October 2025. Always pin to the version tested in CI. Do not auto-upgrade without running the full test suite.

Advantage: existing stack is stable VisionClaw and OpenClaw are both active open-source projects with working CI. We are adding a skill layer, not rebuilding. Risk is bounded.

# 9. Quick Reference — Key Files & Paths

| VisionClaw root | github.com/Intent-Lab/VisionClaw |
| --- | --- |
| Conference mode config | VisionClaw/ConferenceMode/ConferenceModeConfig.swift |
| Conference prompts | VisionClaw/ConferenceMode/ConferencePrompts.swift |
| Audio buffer manager | VisionClaw/ConferenceMode/AudioBufferManager.swift |
| Review sheet UI | VisionClaw/ConferenceMode/ReviewSheet.swift |
| OpenClaw skill root | $OPENCLAW_ROOT/skills/networking_autopilot/ |
| Skill descriptor | networking_autopilot/skill.yaml |
| Main skill entry | networking_autopilot/index.js |
| Entity extractor | networking_autopilot/sub-agents/entity_extractor.js |
| Person enricher | networking_autopilot/sub-agents/person_enricher.js |
| Conversation harvester | networking_autopilot/sub-agents/conversation_harvester.js |
| Action dispatcher | networking_autopilot/sub-agents/action_dispatcher.js |
| SQLite schema | networking_autopilot/models/contacts.sql |
| Person card model | networking_autopilot/models/person_card.js |
| SOUL.md template | networking_autopilot/config/soul_template.md |
| HubSpot adapter | networking_autopilot/config/crm_adapters/hubspot.js |
| Salesforce adapter | networking_autopilot/config/crm_adapters/salesforce.js |
| Notion adapter | networking_autopilot/config/crm_adapters/notion.js |

End of Codex Context Document — v1.0 — April 9, 2026